## Slide 1: Task Board Setup
Introduction to Flyingdonut

## Slide 2: References
https://www.flyingdonut.io/app/usage.tutorial
https://www.youtube.com/watch?v=Rxy82vAwSrY

## Slide 3: 1. Backlog
Create buckets
  GUI
  I/O
  Other
  Issues

## Slide 4: 1. Backlog
Add cards (user stories) to each bucket, for each card:
  Add estimate
  Add importance
  Add description
  Add acceptance criteria
Estimated Hours
Importance

## Slide 5
Description
Acceptance Criteria

## Slide 6: 2. Sprint 1
Create Sprint 1 – GUI
  Start date: Today
  End date: Next Wed (April 24)

## Slide 7: 2. Sprint 1
Add some GUI-related cards into Sprint 1
  Add as many as you can complete within this Sprint
  For each card,
    Break it down to one or more tasks. And for each task,
      Specify the title: what shall be implemented
      Add acceptance criteria as the description of the task
      Make an estimate of working hours needed
      Assign a task to a team member