## Slide 1: Requirements and Project Scope

## Slide 2: Project Proposal
Who is the client
  Corporation
  Non –Profit
  Individual
What is the software to be developed
  Does it meet the minimum requirements?
    Login with credentials
    Database backend
    User Interface (UI)
    Other project types
      A.I. Technology
      Embedded Systems
  Is the project possible?
    Remember the project has to be delivered at the end of the semester
    Is the technology available
    Is the project legal

## Slide 3: Project Charter
Description of need
  What is the need for the software
  Is the software need legitimate
Assumptions and constraints
  The project must end at the end of CSC 191
  The client must be aware of this

## Slide 4: Project Charter
Support
  After CSC 191 there will be no support
Ownership
  Ownership of the code will be held by the client and the dev team
    Unless explicitly stated
  CSUS reserves the right to use developed documentation and products as examples of student work
  The client will sign the Product Charter it is up to the team to make sure they are aware of what they are signing (Due Diligence)

## Slide 5: Project Charter
Review Assignment Draft of Project Charter Template (Course Canvas)
  Only a draft of the Charter
    I will review the summited draft and provide feedback
    The client & Development team will sign the finalized Project charter, this is a separate assignment.

## Slide 6: Know Your Clients Business Domain
Who is the customer?
What is the product?
How is the product sold? (online, phone, in-person sales)
What is the cost structure of the product? (subscription, pay-per-unit, etc)
Where does the money go?
How do we fulfill or distribute the product?
How do we produce or service the product?
How do we support the customer?
How do we market the product?
What partners do we work with to do business? How do we manage these relationships?
What information does the organization manage? Who is responsible for creating, updating, and retiring information?
What systems are used to manage the information.

## Slide 7: Clients Your Stakeholders
Set the agenda and keep to it
Limit the duration of the interview to the time stated in the agenda. (<90mins)
Have business use cases serve as an anchor for the interview
Ask a question, listen to the answer, and then feed back your understanding
Draw models and encourage the user to change them
Use the stakeholders’ terminology and artifacts, both conceptual and real
Keep samples or copies of artifacts and log them for future reference
Thank the stakeholders for their time and tell them what you learned and why it was valuable
Write down what you were told – Send you notes back to the client for review!!!
  They will often correct or clarify things you may not have understood
  With reflection, they will often thing of things that were missed.

## Slide 8: Project Requirements
Platform
  Web
    Browsers (Chrome, Brave, Firefox, Edge)
    Phone or Desktop Browsers
  Desktop
    Mac
    Linux
    Windows
    Unknown?
  Phone/tablet
    Apple or Android
    Both?
  Embedded
    Can you obtain access
    Special instruction set (compiler supported?)

## Slide 9: Project Requirements
Styling
  Look and feel of the application
  Provide prototype art
  Detailed design of each view
  Popup and error handling
  Site/App flow

## Slide 10: Project Requirements
Database
  SQL
    Detailed ERD
    Plan for speed
    What is being saved to the database
    Encryption?
    How long is the data stored?
    PII ?
  NOSQL
    Research how to traverse
    What is being stored?
    Encryption?
  No Database

## Slide 11: Project Requirements
Servers
  AWS
    Costs to client
  AZURE
    Costs to client
  Google Cloud
    Costs to client
    Works for your use case?
AWS Source: https://calculator.aws/#/
Google Cloud Source: https://cloud.google.com/products/calculator
Google Cloud Source: https://azure.microsoft.com/en-us/pricing/calculator/

## Slide 12: Project Requirements
Login
  Password requirements
  Hashing Requirements
API’s
  What APIs are needed?
  Costs of API’s
Google Maps API Pricing Source: https://mapsplatform.google.com/pricing/

## Slide 13: Project Requirements
Legality
  API use
  Developer Licenses
  Open Source
  Storage requirements (PII)

## Slide 14: Project Requirements
Payment Methods
  Visa/Mastercard
    Service Fees
  PayPal
  Venmo
  Crypto
    FEES
PayPal API Source: https://developer.paypal.com/api/rest/

## Slide 15: Project Requirements
Costs
  App Store
  Server
  Payment fees
  API Fees
  Software Licensing Fees

## Slide 16: Questions?
In class Assignment
Minimum Viable Product
Next Lecture

## Slide 17: References
https://www.bridging-the-gap.com/reverse-engineering-requirements-how-to-explore-the-system/
https://www.bridging-the-gap.com/new-business-domain/
https://www.bridging-the-gap.com/what-questions-do-i-ask-during-requirements-elicitation/
https://www.bridging-the-gap.com/10-ways-to-discover-what-the-problem-really-is/