## Slide 1: Sprints JIRA

## Slide 2: Agile Methodology
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Source: Manifesto for Agile Software Development (agilemanifesto.org)
Software development method used to rapidly develop software. The agile manifesto was written in 2001. The manifesto contains 4 values and 12 principles

## Slide 3: Agile 12 Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
Source: Manifesto for Agile Software Development (agilemanifesto.org)

## Slide 4: Scrum
Commitment
Focus
Openness
Courage
Source: Home | Scrum Guides
Scrum is an iterative process to software development. A way to control risk utilizing a group of individuals who have all the skills and expertise required or acquire and share the skills as needed.
Scrum is an iterative process to software development. A way to control risk utilizing a group of individuals who have all the skills and expertise required or acquire and share the skills as needed.
Scrum Values

## Slide 5: Agile –Scrum Vs Traditional
Deploy at the end of every sprint
Test at the end of every sprint

## Slide 6: Agile – Scrum Components
Product Roadmap
  Project blueprint
  All the requirements written as backlog items
Epics
  Features to big to be completed in a single sprint (Your Projects)
  Big “Story”
  Example: Dog park app
Story
  Features within the epic
  Example: login page
Tasks
  Elements of the “Story”
  Example: Program hashing algorithm for password entry
  Example: Queue database for username entry
  Example: Change image of login icon

## Slide 7: Agile-Scrum
Epic
  Large bodies of work
  Example – Build Dog Park Application
  Epics are divided into stories
Stories
  Also known as “user stories”
  Shorter tasks within an epic
  Example – Develop Login page for dog park app
  Stories are divided into Tasks
Tasks
  Detailed components of a story
  Specific functions within the code itself
  Example – Create hashing algorithm for passwords
Source: https://www.atlassian.com/agile/project-management/epics-stories-themes
Agile-Scrum is broken down into several components to keep your sprints organized.
Source: https://community.atlassian.com/t5/Jira-articles/Understanding-issue-types-in-jira/ba-p/1497237

## Slide 8: Agile Methodology
Stories are broken into several tasks
Sprint Process, Develop all Stories and sub tasks then test and deploy

## Slide 9: JIRA
Project creation screen
  Notice the DT key – this will be what is used to prefix the project tasks
  The Key will be used for tracking in JIRA and GIT
Scrum Template
  We use agile-scrum methodology in this course
Source: https://id.atlassian.com/

## Slide 10: JIRA
Your First task is to create an Epic
  Must of your projects will only have 1 epic
  We do not have enough time in this course to span multiple epics
Notice the Key prefix DT
  The Prefix number auto increments
  Name the epic appropriate to the context

## Slide 11: JIRA
Epic Settings
  Double click on the epic to see the settings screen
Child Items
  Add child items
  Child items will be the stories your team has come up with

## Slide 12: JIRA
Epic Settings
  Set the date range for the epic
  The start is the very beginning
    The first sprint is the start
  The end is the end of CSC 190
Reporter
  This is the person who organizes the sprints and schedules tasks to be completed
  Normally Team leader but can be an assigned position
  The Reporter should be detailed orientated
  Its Important to note that the reporter role is an extra duty and the reporter will still be expected to contribute to the code base and show regular git commits. Being the reporter is not a substitute for code development

## Slide 13: JIRA
After all the stories are added as child dependencies you will see them in the backlog tab of JIRA
Source: https://id.atlassian.com/

## Slide 14: JIRA
In the backlog screen you can create sprints
  Each sprint can have multiple stories to complete
  Ensure that the amount of stories added to a sprint can be realistically completed
  Completion of a sprint means meeting the definition of done
    Done is defined as -- all tasks completed, tested and delivered (Think CI)
Clicking on the 3 dots in the right corner allows you to edit the sprint timeline
  A sprint is 2 weeks

## Slide 15: JIRA
This is an example of multiple stories in one sprint
  Drag and drop each story into the sprint during the sprint planning phase.

## Slide 16: JIRA
Plan all the sprints
  The sprints can be changed during each sprint planning meeting (Agile)
  Sometime backlog items will slip pushing a story into the next sprint

## Slide 17: JIRA
Click on the Road map tab
  The road map tab will show the timeline and the tasks to complete
  Click the drop down to see the sprints
  It is important to track your progress and ensure your on track to finish the project on time

## Slide 18: JIRA
Sprint Tab
  Move stories into the to do section
  When they are complete move them to the done section of the sprint
  Done stories have had ALL their tasks completed, tested, peer reviewed and loaded into git
Completed sprint
  Completed sprint button is clicked when the clock runs out regardless of if the tasks are completed (Task Slip)

## Slide 19: JIRA
Clicking on the story within the sprint page will show the sub tasks
  Assign each sub task to a developer
  Assign tasks evenly based off difficulty and quantity
  Every team member should be assigned tasks
Task Numbers
  Task numbers should be referenced in the git commits

## Slide 20: JIRA
Tasks
  Should have a good description of what needs to be done the developer should not have to guess. Acceptance criteria should be in place so the developer knows what done is. Any input/outputs, functions or other items should be well documented.
  Assign to a developer
  Assign story points

## Slide 21: JIRA
The story tab within the sprint now shows assigned developers

## Slide 22: JIRA
Enable Burn Down Chart
  Click project settings
  Click Features
  Enable reports

## Slide 23: JIRA
With reports enabled a report tab will appear
When clicked the report tab will give you chart options
Click Sprint Burndown chart

## Slide 24: JIRA
Click the dropdown to view burn down based on stories completed
Red is the amount of story that has been completed against the rate needed to complete the sprint on time

## Slide 25: Questions
Organize your JIRA this week
Next weeks lecture Git